The Waterman Restoration Project

May 2013

Contact : John Scheuring jfscheuring@hotmail.com

One of the persons who helped early on with the Waterman buffelgrass effort in 2009 died high on the slopes of Mt Whitney on 30 July 2010. We have named the Waterman restoration site in her memory : The Allyson Kumataka Memorial Restoration Site, previously known as the “Harlow Jones Site”. Harlow Jones was the perpetrator of the land disturbance and buffelgrass infestation that is now the subject of land restoration. Mr. Jones bulldozed a landing strip, then personally resided on the site on BLM land starting in 1981, disturbing 18 desert acres for his aviation and rock crushing operations and living area.  He was declared a trespasser by BLM in 1997. Subsequent to his clearing the land and reseeding, the site became a monoculture of buffelgrass (Pennisetum ciliare) by 2003. Mr. Jones left in his wake an 18 acre buffelgrass infested scar on the north side of the Watermans south of Avra Valley Road and near the entrance of Silverbell mine and within the Ironwood Forest National Monument.

There were recurrent efforts to control the buffelgrass by Sierra Club volunteer manual removals (2005-2009) and BLM contract annual herbicide sprayings (2008-2009). But the soil remained charged with seed and there was regrowth whenever there was sufficient rainfall and heat (Feb-March and July-October). In June 2010, the Tucson BLM field office organized the mechanical reshaping and contouring of the entire site. In July 2010, the Arizona Native Plant Society (AZNPS) led volunteer restoration effort of the site began in earnest.

The restoration will take at least 10 years with dramatic and visible improvements expected by 2015.

Seeding. In the months of July-August 2010 and again in 2011 and 2012, the Arizona Native Plant Society (AZNPS) and other volunteers reseeded the entire 18 acres with woody species (Foothills Palo Verde, and ironwood). Whole pods were planted with great success.  White thorn acacia and prickly pear was seeded in summer 2011. Ocotillo was seeded in summer 2012.

Spraying. Under the direction of AZNPS, volunteers with packpack sprayers spent 3 days a week for a total of 25 days in August thru October 2010 spot spraying glyphosate herbicide on young buffelgrass seedlings. In addition to the disturbed 18 acres, there were also 10 peripheral acres infested with buffelgrass. In the 2011 rainy season, buffelgrass seedlings again emerged, but in significantly less density than in 2010. Required backpack spraying of buffelgrass August through October decreased from 3x per week in 2010 to once every two weeks in 2011. With abundant summer rains in 2012, buffelgrass germinated and grew aggressively. But herbicide applications were needed only once every 3-4 weeks during the monsoon months.

Fixing Problem Areas. Four major problematic areas covering 2 out of the total 18 acres were identified with little or no plant growth. Soil analyses were conducted on the recommendation of a UA soil scientist. The conclusion was that there was not a soil toxicity problem, but rather a soil moisture-holding limitation. This limitation could be corrected with the amendment of animal manure and catchment berms. One Boy Scout event, an Earth Day Volunteer event in Spring 2011,  major volunteer events in December 2011 and 2012, and a second Boy Scout event in 2012 were dedicated to rehabilitating problem areas.

Progress Monitoring Seven 50m transects were established in order to recurrently monitor the flora species richness and coverage on a recurrent basis. Photo points were established to annually monitor the photographic imagery of revegetation over time. In addition, regular observations of bird and reptile species were recorded.

Results:

- Thousands of palo verde and ironwood seedlings have established from the 2010 hand planting.

- 88 native plant species have been identified on the site and a flora has been established.

- Baseline floristic transect data indicate an average 59% vegetative cover by October 2012.

- Photo-points were established in 2011 and time sequence photography will be continued annually.

- Buffelgrass has been brought under control by spot herbicide spraying on the entire 18 acres as well as 10 adjacent desert acres, thereby giving room for a growth burst of native species. Spraying of emerging seedlings will continue until all the seed bank is depleted.

- Horse manure was donated by a local dude ranch for the soil rehabilitation effort and over 200 holes were dug, amended with manure, covered with brush  and lined with half-moon rock berms. These amended areas were  seeded with woody species in Summers 2011 and 2012.

- Rocked berms and channels has been contructed on problem areas allowing native vegetation to take root.  This work will continue.

- In calendar year 2010 alone, 968 volunteer hours valued at $19,350 were dedicated to the Waterman restoration effort.  In 2011 and 2012 volunteers contributed more than 800 hours each year.

Perspectives

Sustained rocking of erosion channels and berming of erosion prone areas..

Sustained spot spraying of buffelgrass at emergence with backpack sprayers

Sustained reseeding of woody and cacti species wherever there are gaps

Ongoing biological data gathering and photography of the site once per year

Educational tours for conservation groups, academic groups and general public

Unique Nature of this project

While there are many successful buffelgrass eradication examples in the Tucson Basin, this is the only site where eradication is occurring concurrently with a full-blown effort to restore native flora on a severely disturbed desert landscape.

The severe, long-lived buffelgrass infestation on this site resulted in the spread of buffelgrass to over 20 isolated patches throughout the Watermans. Most of those patches have been worked at least once by volunteers and will be hopefully brought under control at the same time as the main restoration site. The final combined result will be the control of buffelgrass from the Waterman range, the control of the main buffelgrass seed source in the area, and the landscape restoration of the disturbed area which spawned the problem in the first place. This may take many more years, but we will continue for as long as it takes.

The project site is quickly becoming a conservation learning and demonstration center for the Tucson basin.

Cooperators and contributors include :

Arizona Native Plant Society, Tucson Chapter : Lead John Scheuring

Bureau of Land Management : IFNM Manager Claire Crow

Dove Mountain Hiking Club (Allyson lived there): Lead Gary Borax

University of Arizona : James Walworth, Jim Riley, Steve DeLong and Jennie MacFarland

UA Soil and Water Conservation Club : President Erika LaPlante

Arizona Sierra Club : Lead Sandy Bahr

Tucson Audubon Society : Restoration Manager Jonathan Horst

Boy Scouts of America groups :  Catalina Program Director Justin Rice

Marana Parks and Recreation : Lead Tom Ellis

White Stallion Guest Ranch : Lead Michael True

Friends of Ironwood Forest : Lead Lahsha Brown